***ROADS WORK PLAN FOR 2022***

1. **Water and Sewer**

Water and sewer service on Amory St

Water and sewer service on Margret St

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

1. **Culvert Changes**

Drive way culverts fisher Rd, Colonization

B gravel 60 yards for both

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

1. **Park Development**

100 m trail for recreation at arena

Complete landscaping at Boat Launch, H17

Complete gravel and grade raise at Boat Launch

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

1. **Margret St**

Ditch 600 m

Change 3 driveway culverts

Rip old surface treatment

Cap with A gravel 500 yards

Surface treat

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

1. **Government RD**

From Barber Side Rd to civic 4715

Finish ditching

Change 8 driveway culverts

Change one cross culvert

40 loads A gravel 1000 yards

Surface treat

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

1. **Old Soo Rd at Bell Pole 12**

Change 1200 mm cross culvert

Grade raises over culvert

400 yards B gravel

Cap with A gravel 150 yards

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

1. **Diamond Lake Rd at bout launch**

Attempt ditching on north side of road (rock)

Install cross culvert

Grade raise B gravel 300 yards

A gravel 140 yards

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

1. **Fisher RD Bridge** (*Pending Grant Approval)*

Remove bridge

Prep bed for 2400mm culvert

Two 600mm overflow culverts

500 yards B gravel

200 yards A gravel

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

1. **Fisher Rd north of bridge**

800 m ditching from bridge north to hill both sides

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

1. **Government Rd**

Cross pipe just west of Fisher Rd, 75 yards B gravel to install

Cross pipe just east of Fisher Rd, 25 yards B gravel to install

A gravel for both 50 yards

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

1. **Gordon Lake Rd - Suddaby Park to McKinnon Side Rd**

Brushing to continue

Ditch and cross culverts

Prep for resurfacing 2023

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

1. **Standard Road Maintenance**

Road side grass cutting

Grading

Dust control [calcium]

$40,000.00 to $50,000.00 dollars of maintenance gravel

\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*

1. **Miscellaneous and as required**

Assist as needed with renovations and upgrades at arena

Water break repairs

GPS locates of Water and Sewer Curb Stops

Assessment and prep for 2023 / 2024 roads plans/ bridges (engineering)

Field work for Asset Management Plan (required)

Improvements to Water Plant building (chemical storage)

Relocate Propane tanks at Water Plant